LangChain Architecture Critique
& Improvement Plan

Staff-Level Technical Design Document

Focus Areas: Agent Orchestration · Execution Model · Instrumentation Surfaces

Timeline: 3 Weeks · Constraint: ≤20% Subsystem Modification

Author: Architecture Review — AI-Assisted
Status: Draft
Repository: github.com/langchain-ai/langchain

# Table of Contents

1. Phase 1 — Repository Setup

2. Phase 2 — Codebase Architecture Map

3. Phase 3 — Architectural Problems (7 Issues)

4. Phase 4 — Reproducible Issue: Missing Execution Context

5. Phase 5 — Target Architecture Proposal

6. Phase 6 — Instrumentation Redesign

7. Phase 7 — Interface Definitions

8. Phase 8 — Before vs After Execution Flow

9. Phase 9 — 3-Week Implementation Plan

10. Phase 10 — Migration Strategy

11. Phase 11 — Test Strategy

12. Phase 12 — What We Are Not Fixing

13. Phase 13 — AI-Assisted Development Plan

14. Appendix A — ExecutionContext Source Code

15. Appendix B — InstrumentationProvider Source Code

16. Appendix C — Reproducible Demo Script

17. Appendix D — Test Suite Listings

Disclaimer: This document was produced with AI agent assistance as part of an architecture review process. All claims reference actual code locations in the LangChain repository.

# Phase 1 — Repository Setup

## Environment Setup Commands

git clone https://github.com/langchain-ai/langchain.git
cd langchain/libs/core
pip install uv
uv sync --group test
uv run --group test pytest tests/unit_tests/ -x -q

## Key Directories

| Subsystem | Directory | Purpose |
| --- | --- | --- |
| Agent Orchestration | libs/langchain/langchain_classic/agents/ | Agent types, executor, tool calling |
| Execution Runtime | libs/core/langchain_core/runnables/ | Runnable ABC, composition, config |
| Instrumentation | libs/core/langchain_core/callbacks/ | Callback handlers and managers |
| Tracing | libs/core/langchain_core/tracers/ | BaseTracer, context, event streaming |
| Agent Schema | libs/core/langchain_core/agents.py | AgentAction, AgentFinish, AgentStep |

# Phase 2 — Codebase Architecture Map

## Repository Tree Summary

langchain/
├── libs/
│   ├── core/langchain_core/
│   │   ├── agents.py                    # AgentAction/AgentFinish schemas
│   │   ├── callbacks/
│   │   │   ├── base.py                  # BaseCallbackHandler, mixins (1,157 LOC)
│   │   │   └── manager.py               # CallbackManager hierarchy (2,697 LOC)
│   │   ├── runnables/
│   │   │   ├── base.py                  # Runnable ABC & composition (222KB)
│   │   │   ├── config.py                # RunnableConfig, context propagation
│   │   │   └── schema.py                # EventListener definitions
│   │   └── tracers/
│   │       ├── core.py                  # _TracerCore ABC (705 LOC)
│   │       ├── base.py                  # BaseTracer (937 LOC)
│   │       ├── context.py               # ContextVar-based tracer context
│   │       ├── event_stream.py          # Event streaming (1,100 LOC)
│   │       └── log_stream.py            # Log streaming (769 LOC)
│   └── langchain/langchain_classic/
│       └── agents/
│           ├── agent.py                 # AgentExecutor, BaseSingleActionAgent
│           ├── agent_iterator.py        # AgentExecutorIterator
│           └── tool_calling_agent/      # Modern tool-calling pattern

## Subsystem Details

### 1. Agent Abstraction

Purpose: Define agent loop (plan → act → observe → iterate)

Key modules: langchain_classic/agents/agent.py, langchain_core/agents.py

Main classes: AgentExecutor, BaseSingleActionAgent, AgentAction, AgentFinish

Dependencies: Runnables (execution), Callbacks (instrumentation), Tools

### 2. Execution Runtime

Purpose: Composable execution primitives with sync/async/streaming support

Key modules: langchain_core/runnables/base.py, runnables/config.py

Main classes: Runnable, RunnableSequence, RunnableParallel, RunnableConfig

Dependencies: Callbacks (via config propagation), Tracers (via callback hooks)

### 3. Tool Calling System

Purpose: Execute external tools with schema validation

Key modules: langchain_core/tools/, langchain_classic/agents/tool_calling_agent/

Main classes: BaseTool, StructuredTool, ToolMessage

Dependencies: Callbacks (via CallbackManagerForToolRun)

### 4. Callback / Instrumentation System

Purpose: Event hooks for LLM, chain, tool, and retriever lifecycle

Key modules: langchain_core/callbacks/manager.py, callbacks/base.py

Main classes: CallbackManager, BaseCallbackHandler, *RunManager (8 variants)

Dependencies: Tracers (as callback handler implementations)

### 5. Memory / State Propagation

Purpose: Propagate execution context (tags, metadata, run IDs) through call stack

Key modules: langchain_core/runnables/config.py, tracers/context.py

Main classes: RunnableConfig, var_child_runnable_config (ContextVar)

Dependencies: Callbacks, Tracers

# Phase 3 — Architectural Problems

## Issue #1: No Unified Execution Context

Symptom: There is no single object representing the current execution context. Context is spread across RunnableConfig, CallbackManager, ContextVars, and run_map dictionaries.

Code Locations:

langchain_core/runnables/config.py:49-121 — RunnableConfig (TypedDict)

langchain_core/runnables/config.py:144-146 — var_child_runnable_config (ContextVar)

langchain_core/callbacks/manager.py:564-583 — ParentRunManager.get_child()

langchain_core/tracers/context.py:31-36 — separate ContextVars for tracers

Root Cause: Execution metadata (trace IDs, parent relationships, tags) is threaded through multiple independent mechanisms with no single source of truth.

Impact: Makes it impossible to reliably inspect the full execution state at any point. Custom instrumentation must understand 3+ context propagation systems.

Example Scenario: A tool executing within an agent cannot easily discover its full ancestry (which agent, which chain, which user request) without traversing callback manager parent pointers and tracer run maps independently.

## Issue #2: Callback Manager Type Explosion

Symptom: 16+ specialized *RunManager and *CallbackManager classes with overlapping responsibilities.

Code Locations:

langchain_core/callbacks/manager.py — CallbackManagerForLLMRun, CallbackManagerForChainRun, CallbackManagerForToolRun, CallbackManagerForRetrieverRun, plus async variants (8 total run managers)

langchain_core/callbacks/base.py — LLMManagerMixin, ChainManagerMixin, ToolManagerMixin, RetrieverManagerMixin (4 mixins)

Root Cause: Each component type (LLM, Chain, Tool, Retriever) gets its own callback manager subclass instead of using a generic execution context with typed events.

Impact: Adding a new component type requires creating 2+ new classes (sync + async run manager) and updating the mixin hierarchy. The 2,697-line manager.py is difficult to maintain.

## Issue #3: Dual Sync/Async Implementation Duplication

Symptom: Every callback manager and run manager has both sync and async variants with nearly identical logic.

Code Locations:

langchain_core/callbacks/manager.py:486-562 — RunManager (sync)

langchain_core/callbacks/manager.py:586-700 — AsyncRunManager (async, ~same code)

langchain_core/callbacks/manager.py:1367-1453 — CallbackManager.on_chain_start

langchain_core/callbacks/manager.py:1700-1800 — AsyncCallbackManager.on_chain_start

Root Cause: Python's sync/async divide forces separate implementations. No shared abstraction or code generation strategy is used.

Impact: Bug fixes must be applied twice. New features require double implementation. Risk of sync/async behavior divergence.

## Issue #4: Implicit Context Propagation Fragility

Symptom: var_child_runnable_config ContextVar silently drops context in thread-pool and multi-process scenarios.

Code Locations:

langchain_core/runnables/config.py:144-146 — var_child_runnable_config

langchain_core/runnables/config.py:225-275 — ensure_config() merges ContextVar

langchain_core/runnables/config.py:150-190 — _set_config_context() sets both config and LangSmith tracing context

Root Cause: ContextVar propagation is automatic within a single async context but does not automatically propagate to ThreadPoolExecutor workers or subprocess boundaries.

Impact: When RunnableParallel fans out work to threads, child runnables may lose parent context unless copy_context() is explicitly called. This creates silent tracing gaps.

## Issue #5: Tracer and Callback Handler Conflation

Symptom: BaseTracer is a BaseCallbackHandler subclass, mixing observation (tracing) with control flow (callbacks).

Code Locations:

langchain_core/tracers/base.py:1-20 — BaseTracer(BaseCallbackHandler)

langchain_core/tracers/core.py:40-75 — _TracerCore internal state

langchain_core/callbacks/base.py:455-507 — BaseCallbackHandler definition

Root Cause: The callback system was designed for both control flow hooks (e.g., streaming) and observation (tracing). Tracers were added as callback handler implementations rather than as a separate system.

Impact: Tracers receive all callback events even when they only care about a subset. A tracer bug can affect callback-driven control flow (streaming, etc.).

## Issue #6: manager.py God Module

Symptom: callbacks/manager.py is 2,697 lines with 16+ classes handling event dispatch, context management, handler lifecycle, and error handling.

Code Locations:

langchain_core/callbacks/manager.py — full file

Root Cause: Organic growth without module boundaries. Each new component type (retriever, tool, etc.) added more classes to the same file.

Impact: Difficult to navigate, test in isolation, or understand dependency flow. High cognitive load for contributors.

## Issue #7: Run ID Generation Not Centralized

Symptom: Run IDs are generated at multiple entry points with different strategies.

Code Locations:

langchain_core/callbacks/manager.py:1429-1430 — uuid7() in on_chain_start

langchain_core/callbacks/manager.py:1461 — uuid7() in on_tool_start

langchain_core/runnables/config.py:116-120 — optional run_id in config

langchain_core/runnables/base.py:2053 — config.pop('run_id', None) consumption

Root Cause: No central execution context factory. Each on_*_start method independently generates IDs.

Impact: Difficult to ensure consistent ID generation strategy across all component types. The config.pop('run_id') pattern is mutation-based and fragile.

# Phase 4 — Reproducible Issue: Missing Execution Context

## How to Run

cd libs/core
uv run python docs/architecture/repro_context_issue.py

## Expected Behavior

A tool should be able to discover its complete execution context (trace ID, parent chain, tags, metadata) through a single, unified API.

## Actual Behavior

Context is fragmented across:

RunnableConfig (tags, metadata)

CallbackManagerForToolRun (run_id, parent_run_id, handlers)

var_child_runnable_config ContextVar (implicit propagation)

Tracer run_map (hierarchical run tree)

A tool must understand all four systems to reconstruct its execution context.

# Phase 5 — Target Architecture Proposal

## Design Principles

Single execution context object — One ExecutionContext carries all state

Observation separate from control — Instrumentation is a read-only layer

Explicit over implicit — Context is passed explicitly, with ContextVar as fallback

Extension by composition — New component types don't require new manager classes

Dependency direction: Runtime → Context → Instrumentation (never reverse)

## Proposed Codebase Layout (New Modules)

langchain_core/
├── execution/                          # NEW: Unified execution layer
│   ├── __init__.py
│   └── context.py                      # ExecutionContext definition
├── instrumentation/                    # NEW: First-class instrumentation
│   ├── __init__.py
│   └── provider.py                     # InstrumentationProvider protocol
├── callbacks/                          # EXISTING: Unchanged public API
│   ├── base.py
│   └── manager.py                      # Internal: delegates to execution/
├── runnables/                          # EXISTING: Uses ExecutionContext
│   ├── base.py
│   └── config.py                       # Bridge: RunnableConfig ↔ ExecutionContext
└── tracers/                            # EXISTING: Implements InstrumentationProvider
    ├── base.py
    └── core.py

## Ownership Boundaries

| Module | Owner | Stability |
| --- | --- | --- |
| execution/context.py | Core team | Public stable API |
| instrumentation/provider.py | Core team | Public stable API |
| callbacks/manager.py | Core team | Public (legacy compat) |
| runnables/config.py | Core team | Public stable API |

# Phase 6 — Instrumentation Redesign

## Unified Observability Layer

The InstrumentationProvider protocol defines a component-type-agnostic interface for observation. It follows OpenTelemetry-compatible patterns:

┌─────────────────────────────────────────────────┐
│              Execution Runtime                   │
│  ┌──────────┐  ┌──────────┐  ┌──────────┐      │
│  │ Runnable  │  │  Agent   │  │   Tool   │      │
│  └─────┬────┘  └─────┬────┘  └─────┬────┘      │
│        └──────────────┼──────────────┘           │
│                       │                          │
│              ┌────────▼────────┐                 │
│              │ExecutionContext  │                 │
│              │  trace_id       │                 │
│              │  span_id        │                 │
│              │  parent_span_id │                 │
│              │  tags, metadata │                 │
│              └────────┬────────┘                 │
│                       │                          │
│        ┌──────────────┼──────────────┐           │
│        ▼              ▼              ▼           │
│   ┌─────────┐  ┌──────────┐  ┌──────────┐      │
│   │ Tracing  │  │ Metrics  │  │  Events  │      │
│   │ Provider │  │ Provider │  │ Provider │      │
│   └─────────┘  └──────────┘  └──────────┘      │
└─────────────────────────────────────────────────┘

## Context Propagation Model

User Request
    │
    ├─► ExecutionContext.create_root(trace_id=T1)
    │       │
    │       ├─► Agent.invoke() → ctx.create_child(span_id=S1)
    │       │       │
    │       │       ├─► LLM.invoke() → ctx.create_child(span_id=S2)
    │       │       │       └─► provider.on_span_end(S2)
    │       │       │
    │       │       ├─► Tool.invoke() → ctx.create_child(span_id=S3)
    │       │       │       └─► provider.on_span_end(S3)
    │       │       │
    │       │       └─► provider.on_span_end(S1)
    │       │
    │       └─► provider.on_span_end(root)

# Phase 7 — Interface Definitions

## ExecutionContext

@dataclass(frozen=True)
class ExecutionContext:
    trace_id: str
    span_id: str
    parent_span_id: str | None
    run_type: str
    name: str
    tags: tuple[str, ...]
    metadata: dict[str, Any]

    @classmethod
    def create_root(cls, *, name="root", run_type="chain",
                    tags=None, metadata=None, trace_id=None) -> ExecutionContext:
        ...

    def create_child(self, *, name, run_type="chain",
                     extra_tags=None, extra_metadata=None) -> ExecutionContext:
        ...

    @classmethod
    def from_runnable_config(cls, config: dict) -> ExecutionContext:
        ...

    def to_runnable_config(self) -> dict:
        ...

## InstrumentationProvider

@runtime_checkable
class InstrumentationProvider(Protocol):

    def on_span_start(self, context: ExecutionContext, *, inputs=None) -> None:
        ...

    def on_span_end(self, context: ExecutionContext, *, outputs=None) -> None:
        ...

    def on_span_error(self, context: ExecutionContext, *, error: BaseException) -> None:
        ...

    def record_metric(self, name: str, value: float, *, context, unit="") -> None:
        ...

    def log_event(self, name: str, *, context, data=None) -> None:
        ...

# Phase 8 — Before vs After Execution Flow

## BEFORE Architecture

User Request
    │
    ▼
AgentExecutor.invoke(input, config={callbacks=[...]})
    │
    ├─► ensure_config(config)                    # Merge with ContextVar
    ├─► get_callback_manager_for_config(config)  # Create CallbackManager
    ├─► callback_manager.on_chain_start(...)     # Generate run_id, notify handlers
    │       │
    │       ├─► handle_event(handlers, "on_chain_start", ...)
    │       └─► return CallbackManagerForChainRun(run_id, parent_run_id, handlers)
    │
    ├─► run_manager.get_child()                  # Create child CallbackManager
    ├─► patch_config(config, callbacks=child_mgr)# Mutate config with child manager
    ├─► set_config_context(child_config)         # Set ContextVar + LangSmith context
    │       │
    │       ├─► Tool.invoke(input, child_config)
    │       │       ├─► ensure_config(child_config)
    │       │       ├─► get_callback_manager_for_config(...)
    │       │       ├─► on_tool_start(...)       # Another run_id generated
    │       │       └─► on_tool_end(...)
    │       │
    │       └─► LLM.invoke(input, child_config)
    │               ├─► ensure_config(child_config)
    │               └─► on_llm_start(...)        # Yet another run_id generated
    │
    └─► run_manager.on_chain_end(output)         # Notify all handlers of completion

Problems: Multiple context systems, run_id generated at each level independently, config mutation via pop('run_id'), callback manager hierarchy implicit.

## AFTER Architecture (Proposed)

User Request
    │
    ▼
Runtime.invoke(input, config)
    │
    ├─► ExecutionContext.create_root(trace_id, tags, metadata)
    │       │
    │       ├─► instrumentation.on_span_start(ctx, inputs)
    │       │
    │       ├─► Agent step
    │       │       │
    │       │       ├─► child_ctx = ctx.create_child(name="llm_call")
    │       │       │       ├─► instrumentation.on_span_start(child_ctx, ...)
    │       │       │       └─► instrumentation.on_span_end(child_ctx, ...)
    │       │       │
    │       │       ├─► child_ctx = ctx.create_child(name="tool_call")
    │       │       │       ├─► instrumentation.on_span_start(child_ctx, ...)
    │       │       │       └─► instrumentation.on_span_end(child_ctx, ...)
    │       │       │
    │       │       └─► (iterate until AgentFinish)
    │       │
    │       └─► instrumentation.on_span_end(ctx, outputs)
    │
    └─► return output

Improvements: Single context object, centralized span lifecycle, no config mutation, clear parent-child relationships, instrumentation separated from control flow.

# Phase 9 — 3-Week Implementation Plan

## Week 1: Central Execution Context

Goal: Ship ExecutionContext as a new module without modifying existing APIs.

Files created:

langchain_core/execution/__init__.py

langchain_core/execution/context.py

Validation:

Unit tests in tests/unit_tests/execution/test_context.py

Verify existing tests still pass

## Week 2: Instrumentation Provider Protocol

Goal: Ship InstrumentationProvider protocol and callback bridge adapter.

Files created:

langchain_core/instrumentation/__init__.py

langchain_core/instrumentation/provider.py

Validation:

Unit tests in tests/unit_tests/instrumentation/test_provider.py

Integration test: callback handler wrapped as InstrumentationProvider

## Week 3: Migration Compatibility Layer

Goal: Bridge adapters so existing callbacks=[...] usage works unchanged.

Validation:

Existing callback-based tests pass unmodified

New instrumentation tests pass

# Phase 10 — Migration Strategy

## Non-Breaking Rollout

Old API (continues to work):

chain.invoke(input, config={"callbacks": [MyHandler()]})

New API (opt-in):

from langchain_core.execution.context import ExecutionContext
from langchain_core.instrumentation.provider import InstrumentationProvider

ctx = ExecutionContext.create_root(tags=["production"])
chain.invoke(input, config=ctx.to_runnable_config())

## Compatibility Adapters

The CallbackBridgeProvider wraps existing BaseCallbackHandler instances as InstrumentationProvider implementations, and vice versa.

# Phase 11 — Test Strategy

# Unit tests for execution context
pytest tests/unit_tests/execution/test_context.py

# Unit tests for instrumentation provider
pytest tests/unit_tests/instrumentation/test_provider.py

# Verify existing tests unaffected
pytest tests/unit_tests/tracers/ tests/unit_tests/runnables/ tests/unit_tests/callbacks/

Test counts: 31 execution context tests + 22 instrumentation provider tests = 53 new tests.

# Phase 12 — What We Are Not Fixing

| Deferred Issue | Reason |
| --- | --- |
| Sync/async duplication in manager.py | Requires major refactor; 3-week constraint |
| manager.py module splitting | High risk of breaking imports; needs careful deprecation |
| Runnable base.py (222KB) decomposition | Out of scope; separate initiative |
| Agent pattern consolidation | Owned by langchain package, not core |
| LangSmith-specific tracer coupling | Requires coordination with LangSmith team |

# Phase 13 — AI-Assisted Development Plan

Safe Tasks for AI Agents:

| Task | AI Role | Human Review |
| --- | --- | --- |
| Test generation | Generate unit tests from interface specs | Review coverage |
| Instrumentation injection | Add on_span_start/on_span_end calls | Review correctness |
| Refactoring assistance | Extract methods from god modules | Review boundaries |
| Static analysis | Run mypy/ruff on changed files | Review suppressions |
| Migration adapters | Generate bridge code from type signatures | Review semantics |
| Documentation | Generate docstrings from code analysis | Review accuracy |

# Appendix A — ExecutionContext Source Code

File: langchain_core/execution/context.py

"""Unified execution context for LangChain runtime.

Provides a single `ExecutionContext` object that carries all execution state
through the call stack. This replaces the fragmented context propagation across
`RunnableConfig`, `CallbackManager`, and `ContextVar` instances.

The `ExecutionContext` is designed to be:

- **Immutable**: The dataclass is frozen to prevent attribute mutation.
  Child contexts are new objects; parents are never modified.
- **Serializable**: All fields are JSON-safe primitives.
- **Bridge-compatible**: Can convert to/from `RunnableConfig` for migration.

Example:

    >>> ctx = ExecutionContext.create_root(name="my_chain", tags=["prod"])
    >>> child = ctx.create_child(name="llm_call", run_type="llm")
    >>> child.trace_id == ctx.trace_id  # Same trace
    True
    >>> child.parent_span_id == ctx.span_id  # Parent linkage
    True
"""

from __future__ import annotations

import uuid
from contextvars import ContextVar
from dataclasses import dataclass, field
from typing import Any


def _new_span_id() -> str:
    """Generate a new span identifier."""
    return str(uuid.uuid4())


@dataclass(frozen=True)
class ExecutionContext:
    """Unified execution context carrying all state through the call stack.

    This provides a single source of truth for execution metadata, replacing
    the fragmented propagation across `RunnableConfig`, `CallbackManager`,
    and tracer `run_map` dictionaries.

    Attributes:
        trace_id: Unique identifier for the entire trace (root-level operation).
        span_id: Unique identifier for this specific span within the trace.
        parent_span_id: Span ID of the parent context, or `None` for root.
        run_type: Type of the current execution unit (e.g., `"chain"`,
            `"llm"`, `"tool"`, `"retriever"`).
        name: Human-readable name for the current span.
        tags: Tags inherited from parent and augmented locally.
        metadata: Metadata inherited from parent and augmented locally.
    """

    trace_id: str
    span_id: str
    parent_span_id: str | None
    run_type: str
    name: str
    tags: tuple[str, ...]
    metadata: dict[str, Any] = field(default_factory=dict)

    @classmethod
    def create_root(
        cls,
        *,
        name: str = "root",
        run_type: str = "chain",
        tags: list[str] | None = None,
        metadata: dict[str, Any] | None = None,
        trace_id: str | None = None,
    ) -> ExecutionContext:
        """Create a root execution context for a new trace.

        Args:
            name: Human-readable name for the root span.
            run_type: Type of the root execution unit.
            tags: Tags to attach to this trace.
            metadata: Metadata to attach to this trace.
            trace_id: Optional explicit trace ID. Generated if not provided.

        Returns:
            A new root `ExecutionContext`.
        """
        root_id = trace_id or _new_span_id()
        return cls(
            trace_id=root_id,
            span_id=root_id,
            parent_span_id=None,
            run_type=run_type,
            name=name,
            tags=tuple(tags or []),
            metadata=dict(metadata or {}),
        )

    def create_child(
        self,
        *,
        name: str,
        run_type: str = "chain",
        extra_tags: list[str] | None = None,
        extra_metadata: dict[str, Any] | None = None,
    ) -> ExecutionContext:
        """Create a child execution context inheriting from this context.

        The child shares the same `trace_id` and inherits tags and metadata,
        with optional additions.

        Args:
            name: Human-readable name for the child span.
            run_type: Type of the child execution unit.
            extra_tags: Additional tags to append to inherited tags.
            extra_metadata: Additional metadata to merge with inherited metadata.

        Returns:
            A new child `ExecutionContext`.
        """
        child_tags = self.tags
        if extra_tags:
            child_tags = self.tags + tuple(extra_tags)

        child_metadata = dict(self.metadata)
        if extra_metadata:
            child_metadata.update(extra_metadata)

        return ExecutionContext(
            trace_id=self.trace_id,
            span_id=_new_span_id(),
            parent_span_id=self.span_id,
            run_type=run_type,
            name=name,
            tags=child_tags,
            metadata=child_metadata,
        )

    @classmethod
    def from_runnable_config(cls, config: dict[str, Any]) -> ExecutionContext:
        """Create an `ExecutionContext` from a `RunnableConfig` dict.

        This is a bridge method for migration from the existing config-based
        context propagation system.

        Args:
            config: A `RunnableConfig` dictionary.

        Returns:
            An `ExecutionContext` populated from the config.
        """
        run_id = config.get("run_id")
        span_id = str(run_id) if run_id else _new_span_id()
        tags = list(config.get("tags") or [])
        metadata = dict(config.get("metadata") or {})
        name = config.get("run_name") or "unknown"

        return cls(
            trace_id=span_id,
            span_id=span_id,
            parent_span_id=None,
            run_type="chain",
            name=name,
            tags=tuple(tags),
            metadata=metadata,
        )

    def to_runnable_config(self) -> dict[str, Any]:
        """Convert this context to a `RunnableConfig`-compatible dict.

        This is a bridge method for migration from the existing config-based
        context propagation system.

        Returns:
            A dictionary compatible with `RunnableConfig`.
        """
        return {
            "run_id": self._try_parse_uuid(self.span_id),
            "tags": list(self.tags),
            "metadata": dict(self.metadata),
            "run_name": self.name,
        }

    @property
    def ancestry(self) -> list[str]:
        """Return the span ancestry as a list from root to current.

        Returns:
            List of span IDs representing the path from root to this span.
            For a root context, returns `[span_id]`.
            For a child context, returns `[parent_span_id, span_id]`.

        !!! note

            This only includes the immediate parent linkage stored in this
            context. For full ancestry reconstruction across the entire trace,
            use the tracer's `run_map`.
        """
        if self.parent_span_id is None:
            return [self.span_id]
        return [self.parent_span_id, self.span_id]

    @staticmethod
    def _try_parse_uuid(val: str) -> uuid.UUID | None:
        """Try to parse a string as a UUID.

        Args:
            val: The string to parse.

        Returns:
            The parsed `uuid.UUID`, or `None` if the string is not valid.
        """
        try:
            return uuid.UUID(val)
        except (ValueError, AttributeError):
            return None

    @staticmethod
    def _is_valid_uuid(val: str) -> bool:
        """Check if a string is a valid UUID.

        Args:
            val: The string to check.

        Returns:
            `True` if the string is a valid UUID.
        """
        try:
            uuid.UUID(val)
        except (ValueError, AttributeError):
            return False
        return True


#: ContextVar for implicit propagation of execution context down the call stack.
#: This mirrors the pattern used by `var_child_runnable_config` in
#: `langchain_core.runnables.config`.
var_execution_context: ContextVar[ExecutionContext | None] = ContextVar(
    "execution_context", default=None
)


def get_current_context() -> ExecutionContext | None:
    """Get the current execution context from the ContextVar.

    Returns:
        The current `ExecutionContext`, or `None` if not set.
    """
    return var_execution_context.get()

# Appendix B — InstrumentationProvider Source Code

File: langchain_core/instrumentation/provider.py

"""Instrumentation provider protocol for unified observability.

Defines a component-type-agnostic interface for instrumentation that follows
OpenTelemetry-compatible patterns. Providers receive span lifecycle events
and can record metrics and semantic events.

The key design principle is **separation of observation from control flow**:
instrumentation providers are read-only observers that do not affect execution.

Example:

    >>> from langchain_core.execution.context import ExecutionContext
    >>> provider = NoOpProvider()
    >>> ctx = ExecutionContext.create_root(name="test")
    >>> provider.on_span_start(ctx, inputs={"query": "hello"})
    >>> provider.on_span_end(ctx, outputs={"result": "world"})
"""

from __future__ import annotations

import logging
import uuid as uuid_mod
from typing import Any, Protocol, runtime_checkable

from langchain_core.execution.context import ExecutionContext

logger = logging.getLogger(__name__)


def _parse_or_generate_uuid(val: str | None) -> uuid_mod.UUID | None:
    """Parse a string as UUID, falling back to a new UUID or None.

    Args:
        val: The string to parse. If ``None``, returns ``None``.

    Returns:
        Parsed UUID, a new random UUID if parsing fails on a non-None value,
        or ``None`` if val was ``None``.
    """
    if val is None:
        return None
    try:
        return uuid_mod.UUID(val)
    except (ValueError, AttributeError):
        return uuid_mod.uuid4()


def _parse_uuid_or_none(val: str | None) -> uuid_mod.UUID | None:
    """Parse a string as UUID, returning None if invalid or input is None.

    Args:
        val: The string to parse.

    Returns:
        Parsed UUID or ``None``.
    """
    if val is None:
        return None
    try:
        return uuid_mod.UUID(val)
    except (ValueError, AttributeError):
        return None


@runtime_checkable
class InstrumentationProvider(Protocol):
    """Protocol for instrumentation providers.

    Providers receive span lifecycle events (start, end, error) and can
    record metrics and semantic events. They are read-only observers that
    do not affect execution control flow.

    This interface is designed to be compatible with OpenTelemetry patterns,
    where spans represent units of work within a distributed trace.
    """

    def on_span_start(
        self,
        context: ExecutionContext,
        *,
        inputs: Any = None,
    ) -> None:
        """Called when a new span starts.

        Args:
            context: The execution context for this span.
            inputs: The inputs to the span (e.g., chain input, tool args).
        """
        ...

    def on_span_end(
        self,
        context: ExecutionContext,
        *,
        outputs: Any = None,
    ) -> None:
        """Called when a span completes successfully.

        Args:
            context: The execution context for this span.
            outputs: The outputs of the span (e.g., chain output, tool result).
        """
        ...

    def on_span_error(
        self,
        context: ExecutionContext,
        *,
        error: BaseException,
    ) -> None:
        """Called when a span fails with an error.

        Args:
            context: The execution context for this span.
            error: The exception that caused the failure.
        """
        ...

    def record_metric(
        self,
        name: str,
        value: float,
        *,
        context: ExecutionContext,
        unit: str = "",
    ) -> None:
        """Record a numeric metric.

        Args:
            name: The metric name (e.g., `"token_count"`, `"latency_ms"`).
            value: The metric value.
            context: The execution context for attribution.
            unit: Optional unit of measurement.
        """
        ...

    def log_event(
        self,
        name: str,
        *,
        context: ExecutionContext,
        data: Any = None,
    ) -> None:
        """Log a semantic event.

        Args:
            name: The event name (e.g., `"tool_selected"`, `"retry_attempt"`).
            context: The execution context for attribution.
            data: Optional event payload.
        """
        ...


class NoOpProvider:
    """No-operation instrumentation provider.

    Silently discards all events. Useful as a default when no instrumentation
    is configured.
    """

    def on_span_start(
        self,
        context: ExecutionContext,
        *,
        inputs: Any = None,
    ) -> None:
        """No-op span start."""

    def on_span_end(
        self,
        context: ExecutionContext,
        *,
        outputs: Any = None,
    ) -> None:
        """No-op span end."""

    def on_span_error(
        self,
        context: ExecutionContext,
        *,
        error: BaseException,
    ) -> None:
        """No-op span error."""

    def record_metric(
        self,
        name: str,
        value: float,
        *,
        context: ExecutionContext,
        unit: str = "",
    ) -> None:
        """No-op metric recording."""

    def log_event(
        self,
        name: str,
        *,
        context: ExecutionContext,
        data: Any = None,
    ) -> None:
        """No-op event logging."""


class CallbackBridgeProvider:
    """Bridge that wraps existing `BaseCallbackHandler` instances as an
    `InstrumentationProvider`.

    This allows gradual migration from the callback-based instrumentation
    system to the new provider-based system.

    Example:

        >>> from langchain_core.callbacks.stdout import StdOutCallbackHandler
        >>> handler = StdOutCallbackHandler()
        >>> provider = CallbackBridgeProvider(handlers=[handler])
    """

    def __init__(self, handlers: list[Any] | None = None) -> None:
        """Initialize the bridge provider.

        Args:
            handlers: List of `BaseCallbackHandler` instances to delegate to.
        """
        self._handlers: list[Any] = list(handlers or [])

    def on_span_start(
        self,
        context: ExecutionContext,
        *,
        inputs: Any = None,
    ) -> None:
        """Translate span start to callback handler events.

        Maps to `on_chain_start`, `on_tool_start`, or `on_llm_start`
        based on the context's `run_type`.

        Args:
            context: The execution context for this span.
            inputs: The inputs to the span.
        """

        run_id = _parse_or_generate_uuid(context.span_id)
        parent_run_id = _parse_uuid_or_none(context.parent_span_id)

        event_name = {
            "chain": "on_chain_start",
            "llm": "on_llm_start",
            "tool": "on_tool_start",
            "retriever": "on_retriever_start",
        }.get(context.run_type, "on_chain_start")

        for handler in self._handlers:
            method = getattr(handler, event_name, None)
            if method is not None:
                try:
                    method(
                        {"name": context.name},
                        inputs,
                        run_id=run_id,
                        parent_run_id=parent_run_id,
                        tags=list(context.tags),
                        metadata=context.metadata,
                    )
                except Exception:
                    logger.warning(
                        "Error in callback handler %s.%s",
                        type(handler).__name__,
                        event_name,
                        exc_info=True,
                    )

    def on_span_end(
        self,
        context: ExecutionContext,
        *,
        outputs: Any = None,
    ) -> None:
        """Translate span end to callback handler events.

        Args:
            context: The execution context for this span.
            outputs: The outputs of the span.
        """

        run_id = _parse_or_generate_uuid(context.span_id)

        event_name = {
            "chain": "on_chain_end",
            "llm": "on_llm_end",
            "tool": "on_tool_end",
            "retriever": "on_retriever_end",
        }.get(context.run_type, "on_chain_end")

        for handler in self._handlers:
            method = getattr(handler, event_name, None)
            if method is not None:
                try:
                    method(outputs, run_id=run_id)
                except Exception:
                    logger.warning(
                        "Error in callback handler %s.%s",
                        type(handler).__name__,
                        event_name,
                        exc_info=True,
                    )

    def on_span_error(
        self,
        context: ExecutionContext,
        *,
        error: BaseException,
    ) -> None:
        """Translate span error to callback handler events.

        Args:
            context: The execution context for this span.
            error: The exception that caused the failure.
        """

        run_id = _parse_or_generate_uuid(context.span_id)

        event_name = {
            "chain": "on_chain_error",
            "llm": "on_llm_error",
            "tool": "on_tool_error",
            "retriever": "on_retriever_error",
        }.get(context.run_type, "on_chain_error")

        for handler in self._handlers:
            method = getattr(handler, event_name, None)
            if method is not None:
                try:
                    method(error, run_id=run_id)
                except Exception:
                    logger.warning(
                        "Error in callback handler %s.%s",
                        type(handler).__name__,
                        event_name,
                        exc_info=True,
                    )

    def record_metric(
        self,
        name: str,
        value: float,
        *,
        context: ExecutionContext,
        unit: str = "",
    ) -> None:
        """No-op for callback bridge: callbacks have no metric concept.

        Args:
            name: The metric name.
            value: The metric value.
            context: The execution context.
            unit: Optional unit of measurement.
        """

    def log_event(
        self,
        name: str,
        *,
        context: ExecutionContext,
        data: Any = None,
    ) -> None:
        """Translate semantic events to `on_text` callback calls.

        Args:
            name: The event name.
            context: The execution context.
            data: Optional event payload.
        """

        run_id = _parse_or_generate_uuid(context.span_id)

        text = f"[{name}] {data}" if data else f"[{name}]"
        for handler in self._handlers:
            method = getattr(handler, "on_text", None)
            if method is not None:
                try:
                    method(text, run_id=run_id)
                except Exception:
                    logger.warning(
                        "Error in callback handler %s.on_text",
                        type(handler).__name__,
                        exc_info=True,
                    )

# Appendix C — Reproducible Demo Script

File: docs/architecture/repro_context_issue.py

"""Reproducible demonstration of the fragmented execution context issue.

This script demonstrates that in the current LangChain architecture, execution
context is fragmented across multiple systems:

1. `RunnableConfig` (tags, metadata, run_id)
2. `CallbackManager` (run_id, parent_run_id, handlers)
3. `var_child_runnable_config` ContextVar (implicit propagation)
4. Tracer `run_map` (hierarchical run tree)

A component executing within a chain must understand all four systems to
reconstruct its full execution context. The proposed `ExecutionContext`
provides a single unified API.

Run with::

    cd libs/core
    uv run python docs/architecture/repro_context_issue.py
"""

from __future__ import annotations

import uuid

from langchain_core.callbacks.manager import CallbackManager
from langchain_core.execution.context import ExecutionContext
from langchain_core.runnables.config import (
    RunnableConfig,
    ensure_config,
    patch_config,
)
from langchain_core.tracers.base import BaseTracer
from langchain_core.tracers.schemas import Run


class DemoTracer(BaseTracer):
    """A minimal tracer for demonstrating context fragmentation."""

    def __init__(self) -> None:
        """Initialize the demo tracer."""
        super().__init__()
        self.runs: list[Run] = []

    def _persist_run(self, run: Run) -> None:
        """Persist a run."""
        self.runs.append(run)


def demonstrate_fragmented_context() -> None:
    """Show how context is fragmented across multiple systems."""
    print("=" * 70)
    print("BEFORE: Fragmented Context (Current Architecture)")
    print("=" * 70)

    # System 1: RunnableConfig
    config: RunnableConfig = {
        "tags": ["production", "v2"],
        "metadata": {"user_id": "u123", "session": "s456"},
        "run_id": uuid.uuid4(),
        "run_name": "my_agent",
    }
    resolved = ensure_config(config)

    print("\n1. RunnableConfig knows:")
    print(f"   tags={resolved.get('tags')}")
    print(f"   metadata={resolved.get('metadata')}")
    print(f"   run_id={resolved.get('run_id')}")
    print(f"   run_name={resolved.get('run_name')}")

    # System 2: CallbackManager
    tracer = DemoTracer()
    manager = CallbackManager(handlers=[tracer])
    run_manager = manager.on_chain_start(
        {"name": "my_agent"},
        {"input": "hello"},
        run_id=resolved.get("run_id"),
    )

    print("\n2. CallbackManager knows:")
    print(f"   run_id={run_manager.run_id}")
    print(f"   parent_run_id={run_manager.parent_run_id}")
    print(f"   handlers={[type(h).__name__ for h in run_manager.handlers]}")

    # System 3: Child config via patch_config
    child_config = patch_config(resolved, callbacks=run_manager.get_child())
    print("\n3. Child config (after patch_config) knows:")
    print(f"   callbacks type={type(child_config.get('callbacks')).__name__}")
    print(f"   tags={child_config.get('tags')}")

    # System 4: Tracer run_map
    print("\n4. Tracer run_map knows:")
    for rid, run in tracer.run_map.items():
        print(f"   run_id={rid}, name={run.name}, parent={run.parent_run_id}")

    run_manager.on_chain_end({"output": "done"})

    print("\n⚠ To reconstruct full context, a tool must query ALL FOUR systems.")
    print("  There is no single API to get: trace_id + parent + tags + metadata.")


def demonstrate_unified_context() -> None:
    """Show how the proposed ExecutionContext unifies all state."""
    print("\n")
    print("=" * 70)
    print("AFTER: Unified ExecutionContext (Proposed Architecture)")
    print("=" * 70)

    # Single context object carries everything
    root = ExecutionContext.create_root(
        name="my_agent",
        tags=["production", "v2"],
        metadata={"user_id": "u123", "session": "s456"},
    )

    print("\n1. Root context (single object):")
    print(f"   trace_id={root.trace_id}")
    print(f"   span_id={root.span_id}")
    print(f"   parent_span_id={root.parent_span_id}")
    print(f"   name={root.name}")
    print(f"   tags={root.tags}")
    print(f"   metadata={root.metadata}")

    # Child automatically inherits everything
    llm_ctx = root.create_child(name="llm_call", run_type="llm")
    print("\n2. Child context (LLM call):")
    print(f"   trace_id={llm_ctx.trace_id}  (same as root)")
    print(f"   span_id={llm_ctx.span_id}  (new)")
    print(f"   parent_span_id={llm_ctx.parent_span_id}  (== root.span_id)")
    print(f"   tags={llm_ctx.tags}  (inherited)")

    # Tool child with extra context
    tool_ctx = root.create_child(
        name="search_tool",
        run_type="tool",
        extra_tags=["search"],
        extra_metadata={"tool_version": "1.2"},
    )
    print("\n3. Child context (Tool call with extras):")
    print(f"   trace_id={tool_ctx.trace_id}  (same as root)")
    print(f"   span_id={tool_ctx.span_id}  (new)")
    print(f"   parent_span_id={tool_ctx.parent_span_id}  (== root.span_id)")
    print(f"   tags={tool_ctx.tags}  (inherited + extra)")
    print(f"   metadata={tool_ctx.metadata}  (inherited + extra)")

    # Bridge to existing RunnableConfig
    config = root.to_runnable_config()
    print("\n4. Bridge to RunnableConfig:")
    print(f"   config={config}")

    # Round-trip from RunnableConfig
    restored = ExecutionContext.from_runnable_config(config)
    print("\n5. Restored from RunnableConfig:")
    print(f"   trace_id={restored.trace_id}")
    print(f"   tags={restored.tags}")

    print("\n✅ Single API provides: trace_id + parent + tags + metadata.")
    print("   No need to query multiple systems.")


if __name__ == "__main__":
    demonstrate_fragmented_context()
    demonstrate_unified_context()

# Appendix D — Test Suite Listings

## ExecutionContext Tests (31 tests)

File: tests/unit_tests/execution/test_context.py

"""Tests for ExecutionContext."""

from __future__ import annotations

import uuid

import pytest

from langchain_core.execution.context import (
    ExecutionContext,
    get_current_context,
    var_execution_context,
)


class TestExecutionContextCreateRoot:
    """Tests for ExecutionContext.create_root()."""

    def test_create_root_defaults(self) -> None:
        """Root context should have sensible defaults."""
        ctx = ExecutionContext.create_root()
        assert ctx.name == "root"
        assert ctx.run_type == "chain"
        assert ctx.parent_span_id is None
        assert ctx.tags == ()
        assert ctx.metadata == {}
        assert ctx.trace_id == ctx.span_id  # Root: trace_id == span_id

    def test_create_root_with_explicit_values(self) -> None:
        """Root context should accept explicit values."""
        ctx = ExecutionContext.create_root(
            name="my_agent",
            run_type="agent",
            tags=["prod", "v2"],
            metadata={"user": "alice"},
            trace_id="explicit-trace-id",
        )
        assert ctx.name == "my_agent"
        assert ctx.run_type == "agent"
        assert ctx.trace_id == "explicit-trace-id"
        assert ctx.span_id == "explicit-trace-id"
        assert ctx.parent_span_id is None
        assert ctx.tags == ("prod", "v2")
        assert ctx.metadata == {"user": "alice"}

    def test_create_root_generates_unique_ids(self) -> None:
        """Each root context should have a unique trace_id."""
        ctx1 = ExecutionContext.create_root()
        ctx2 = ExecutionContext.create_root()
        assert ctx1.trace_id != ctx2.trace_id

    def test_create_root_empty_tags_metadata(self) -> None:
        """Empty tags and metadata should be handled correctly."""
        ctx = ExecutionContext.create_root(tags=[], metadata={})
        assert ctx.tags == ()
        assert ctx.metadata == {}


class TestExecutionContextCreateChild:
    """Tests for ExecutionContext.create_child()."""

    def test_child_inherits_trace_id(self) -> None:
        """Child should share parent's trace_id."""
        root = ExecutionContext.create_root(trace_id="trace-abc")
        child = root.create_child(name="child_step")
        assert child.trace_id == "trace-abc"

    def test_child_has_new_span_id(self) -> None:
        """Child should have a different span_id from parent."""
        root = ExecutionContext.create_root()
        child = root.create_child(name="child_step")
        assert child.span_id != root.span_id

    def test_child_parent_linkage(self) -> None:
        """Child's parent_span_id should equal parent's span_id."""
        root = ExecutionContext.create_root()
        child = root.create_child(name="child_step")
        assert child.parent_span_id == root.span_id

    def test_child_inherits_tags(self) -> None:
        """Child should inherit parent's tags."""
        root = ExecutionContext.create_root(tags=["tag1", "tag2"])
        child = root.create_child(name="child")
        assert child.tags == ("tag1", "tag2")

    def test_child_extends_tags(self) -> None:
        """Child should extend parent's tags with extra_tags."""
        root = ExecutionContext.create_root(tags=["tag1"])
        child = root.create_child(name="child", extra_tags=["tag2", "tag3"])
        assert child.tags == ("tag1", "tag2", "tag3")

    def test_child_inherits_metadata(self) -> None:
        """Child should inherit parent's metadata."""
        root = ExecutionContext.create_root(metadata={"key": "value"})
        child = root.create_child(name="child")
        assert child.metadata == {"key": "value"}

    def test_child_extends_metadata(self) -> None:
        """Child should merge extra_metadata with inherited metadata."""
        root = ExecutionContext.create_root(metadata={"a": 1})
        child = root.create_child(name="child", extra_metadata={"b": 2})
        assert child.metadata == {"a": 1, "b": 2}

    def test_child_metadata_override(self) -> None:
        """Child extra_metadata should override parent values for same keys."""
        root = ExecutionContext.create_root(metadata={"a": 1, "b": 2})
        child = root.create_child(name="child", extra_metadata={"b": 99})
        assert child.metadata == {"a": 1, "b": 99}

    def test_child_does_not_mutate_parent(self) -> None:
        """Creating a child should not mutate the parent context."""
        root = ExecutionContext.create_root(
            tags=["tag1"], metadata={"key": "value"}
        )
        root.create_child(
            name="child", extra_tags=["tag2"], extra_metadata={"new": "data"}
        )
        assert root.tags == ("tag1",)
        assert root.metadata == {"key": "value"}

    def test_child_run_type(self) -> None:
        """Child should accept its own run_type."""
        root = ExecutionContext.create_root()
        llm_child = root.create_child(name="llm_call", run_type="llm")
        tool_child = root.create_child(name="tool_call", run_type="tool")
        assert llm_child.run_type == "llm"
        assert tool_child.run_type == "tool"

    def test_grandchild_context(self) -> None:
        """Grandchild should chain parent relationships correctly."""
        root = ExecutionContext.create_root(trace_id="trace-1")
        child = root.create_child(name="agent")
        grandchild = child.create_child(name="tool")
        assert grandchild.trace_id == "trace-1"
        assert grandchild.parent_span_id == child.span_id
        assert child.parent_span_id == root.span_id

    def test_no_extra_tags_or_metadata(self) -> None:
        """Child with no extras should just inherit parent values."""
        root = ExecutionContext.create_root(tags=["x"], metadata={"y": 1})
        child = root.create_child(name="child")
        assert child.tags == ("x",)
        assert child.metadata == {"y": 1}


class TestExecutionContextBridge:
    """Tests for RunnableConfig bridge methods."""

    def test_from_runnable_config_basic(self) -> None:
        """Should create context from a RunnableConfig dict."""
        config = {
            "tags": ["tag1"],
            "metadata": {"key": "val"},
            "run_name": "my_chain",
            "run_id": uuid.uuid4(),
        }
        ctx = ExecutionContext.from_runnable_config(config)
        assert ctx.name == "my_chain"
        assert ctx.tags == ("tag1",)
        assert ctx.metadata == {"key": "val"}
        assert ctx.span_id == str(config["run_id"])

    def test_from_runnable_config_missing_fields(self) -> None:
        """Should handle missing optional fields gracefully."""
        ctx = ExecutionContext.from_runnable_config({})
        assert ctx.name == "unknown"
        assert ctx.tags == ()
        assert ctx.metadata == {}
        assert ctx.parent_span_id is None

    def test_to_runnable_config_roundtrip(self) -> None:
        """to_runnable_config should produce a compatible dict."""
        root = ExecutionContext.create_root(
            name="test",
            tags=["t1"],
            metadata={"m": 1},
        )
        config = root.to_runnable_config()
        assert config["tags"] == ["t1"]
        assert config["metadata"] == {"m": 1}
        assert config["run_name"] == "test"

    def test_to_runnable_config_with_valid_uuid(self) -> None:
        """Should include run_id when span_id is a valid UUID."""
        trace_id = str(uuid.uuid4())
        root = ExecutionContext.create_root(trace_id=trace_id)
        config = root.to_runnable_config()
        assert config["run_id"] == uuid.UUID(trace_id)

    def test_to_runnable_config_with_non_uuid(self) -> None:
        """Should set run_id to None when span_id is not a valid UUID."""
        root = ExecutionContext(
            trace_id="not-a-uuid",
            span_id="not-a-uuid",
            parent_span_id=None,
            run_type="chain",
            name="test",
            tags=(),
        )
        config = root.to_runnable_config()
        assert config["run_id"] is None


class TestExecutionContextAncestry:
    """Tests for ancestry property."""

    def test_root_ancestry(self) -> None:
        """Root context ancestry should be just itself."""
        root = ExecutionContext.create_root(trace_id="r1")
        assert root.ancestry == ["r1"]

    def test_child_ancestry(self) -> None:
        """Child ancestry should include parent and self."""
        root = ExecutionContext.create_root()
        child = root.create_child(name="child")
        assert child.ancestry == [root.span_id, child.span_id]


class TestExecutionContextImmutability:
    """Tests verifying that ExecutionContext is frozen."""

    def test_frozen_dataclass(self) -> None:
        """Should not allow attribute mutation."""
        ctx = ExecutionContext.create_root()
        with pytest.raises(AttributeError):
            ctx.name = "mutated"  # type: ignore[misc]

    def test_frozen_span_id(self) -> None:
        """Should not allow span_id mutation."""
        ctx = ExecutionContext.create_root()
        with pytest.raises(AttributeError):
            ctx.span_id = "mutated"  # type: ignore[misc]


class TestExecutionContextVar:
    """Tests for ContextVar-based propagation."""

    def test_default_is_none(self) -> None:
        """Default context should be None."""
        assert get_current_context() is None

    def test_set_and_get(self) -> None:
        """Should be able to set and get context via ContextVar."""
        ctx = ExecutionContext.create_root(name="test_var")
        token = var_execution_context.set(ctx)
        try:
            current = get_current_context()
            assert current is not None
            assert current.name == "test_var"
        finally:
            var_execution_context.reset(token)

    def test_reset_restores_none(self) -> None:
        """Resetting the ContextVar should restore None."""
        ctx = ExecutionContext.create_root()
        token = var_execution_context.set(ctx)
        var_execution_context.reset(token)
        assert get_current_context() is None


class TestIsValidUuid:
    """Tests for the UUID validation helper."""

    def test_valid_uuid(self) -> None:
        """Should return True for valid UUIDs."""
        assert ExecutionContext._is_valid_uuid(str(uuid.uuid4())) is True

    def test_invalid_uuid(self) -> None:
        """Should return False for invalid UUIDs."""
        assert ExecutionContext._is_valid_uuid("not-a-uuid") is False

    def test_empty_string(self) -> None:
        """Should return False for empty strings."""
        assert ExecutionContext._is_valid_uuid("") is False

## InstrumentationProvider Tests (22 tests)

File: tests/unit_tests/instrumentation/test_provider.py

"""Tests for InstrumentationProvider and related classes."""

from __future__ import annotations

from typing import Any
from unittest.mock import MagicMock

import pytest

from langchain_core.execution.context import ExecutionContext
from langchain_core.instrumentation.provider import (
    CallbackBridgeProvider,
    InstrumentationProvider,
    NoOpProvider,
)


class TestNoOpProvider:
    """Tests for the NoOpProvider."""

    def test_noop_is_instrumentation_provider(self) -> None:
        """NoOpProvider should satisfy the InstrumentationProvider protocol."""
        provider = NoOpProvider()
        assert isinstance(provider, InstrumentationProvider)

    def test_noop_span_lifecycle(self) -> None:
        """NoOpProvider should accept all span lifecycle events silently."""
        provider = NoOpProvider()
        ctx = ExecutionContext.create_root(name="test")

        # Should not raise
        provider.on_span_start(ctx, inputs={"x": 1})
        provider.on_span_end(ctx, outputs={"y": 2})
        provider.on_span_error(ctx, error=RuntimeError("test"))

    def test_noop_metric(self) -> None:
        """NoOpProvider should accept metrics silently."""
        provider = NoOpProvider()
        ctx = ExecutionContext.create_root()
        provider.record_metric("latency", 100.0, context=ctx, unit="ms")

    def test_noop_event(self) -> None:
        """NoOpProvider should accept events silently."""
        provider = NoOpProvider()
        ctx = ExecutionContext.create_root()
        provider.log_event("tool_selected", context=ctx, data={"tool": "search"})


class RecordingProvider:
    """Test helper that records all instrumentation events."""

    def __init__(self) -> None:
        """Initialize with empty event lists."""
        self.spans_started: list[tuple[ExecutionContext, Any]] = []
        self.spans_ended: list[tuple[ExecutionContext, Any]] = []
        self.spans_errored: list[tuple[ExecutionContext, BaseException]] = []
        self.metrics: list[tuple[str, float, ExecutionContext]] = []
        self.events: list[tuple[str, ExecutionContext, Any]] = []

    def on_span_start(
        self,
        context: ExecutionContext,
        *,
        inputs: Any = None,
    ) -> None:
        """Record span start."""
        self.spans_started.append((context, inputs))

    def on_span_end(
        self,
        context: ExecutionContext,
        *,
        outputs: Any = None,
    ) -> None:
        """Record span end."""
        self.spans_ended.append((context, outputs))

    def on_span_error(
        self,
        context: ExecutionContext,
        *,
        error: BaseException,
    ) -> None:
        """Record span error."""
        self.spans_errored.append((context, error))

    def record_metric(
        self,
        name: str,
        value: float,
        *,
        context: ExecutionContext,
        unit: str = "",
    ) -> None:
        """Record metric."""
        self.metrics.append((name, value, context))

    def log_event(
        self,
        name: str,
        *,
        context: ExecutionContext,
        data: Any = None,
    ) -> None:
        """Record event."""
        self.events.append((name, context, data))


class TestRecordingProvider:
    """Tests using the RecordingProvider to verify provider behavior."""

    def test_recording_is_instrumentation_provider(self) -> None:
        """RecordingProvider should satisfy the protocol."""
        provider = RecordingProvider()
        assert isinstance(provider, InstrumentationProvider)

    def test_span_lifecycle_recording(self) -> None:
        """Should record complete span lifecycle."""
        provider = RecordingProvider()
        ctx = ExecutionContext.create_root(name="test_chain")

        provider.on_span_start(ctx, inputs={"query": "hello"})
        provider.on_span_end(ctx, outputs={"result": "world"})

        assert len(provider.spans_started) == 1
        assert len(provider.spans_ended) == 1
        assert provider.spans_started[0] == (ctx, {"query": "hello"})
        assert provider.spans_ended[0] == (ctx, {"result": "world"})

    def test_span_error_recording(self) -> None:
        """Should record span errors."""
        provider = RecordingProvider()
        ctx = ExecutionContext.create_root()
        err = ValueError("test error")

        provider.on_span_start(ctx, inputs="x")
        provider.on_span_error(ctx, error=err)

        assert len(provider.spans_errored) == 1
        assert provider.spans_errored[0] == (ctx, err)

    def test_nested_span_recording(self) -> None:
        """Should correctly record nested span relationships."""
        provider = RecordingProvider()
        root = ExecutionContext.create_root(name="agent")
        child = root.create_child(name="tool", run_type="tool")

        provider.on_span_start(root, inputs="input")
        provider.on_span_start(child, inputs="tool_input")
        provider.on_span_end(child, outputs="tool_output")
        provider.on_span_end(root, outputs="final_output")

        assert len(provider.spans_started) == 2
        assert len(provider.spans_ended) == 2
        # Verify parent-child relationship
        assert provider.spans_started[1][0].parent_span_id == root.span_id

    def test_metric_recording(self) -> None:
        """Should record metrics with context."""
        provider = RecordingProvider()
        ctx = ExecutionContext.create_root()

        provider.record_metric("token_count", 150.0, context=ctx, unit="tokens")

        assert len(provider.metrics) == 1
        assert provider.metrics[0] == ("token_count", 150.0, ctx)

    def test_event_recording(self) -> None:
        """Should record semantic events."""
        provider = RecordingProvider()
        ctx = ExecutionContext.create_root()

        provider.log_event(
            "tool_selected", context=ctx, data={"tool": "calculator"}
        )

        assert len(provider.events) == 1
        assert provider.events[0] == ("tool_selected", ctx, {"tool": "calculator"})


class TestCallbackBridgeProvider:
    """Tests for the CallbackBridgeProvider migration adapter."""

    def test_bridge_is_instrumentation_provider(self) -> None:
        """CallbackBridgeProvider should satisfy the protocol."""
        bridge = CallbackBridgeProvider()
        assert isinstance(bridge, InstrumentationProvider)

    def test_bridge_on_span_start_chain(self) -> None:
        """Bridge should map chain span_start to on_chain_start."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root(name="my_chain", run_type="chain")

        bridge.on_span_start(ctx, inputs={"query": "hello"})

        handler.on_chain_start.assert_called_once()
        call_args = handler.on_chain_start.call_args
        assert call_args[0][0] == {"name": "my_chain"}
        assert call_args[0][1] == {"query": "hello"}

    def test_bridge_on_span_start_tool(self) -> None:
        """Bridge should map tool span_start to on_tool_start."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root(name="search", run_type="tool")

        bridge.on_span_start(ctx, inputs="search query")

        handler.on_tool_start.assert_called_once()

    def test_bridge_on_span_start_llm(self) -> None:
        """Bridge should map llm span_start to on_llm_start."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root(name="gpt-4", run_type="llm")

        bridge.on_span_start(ctx, inputs="prompt")

        handler.on_llm_start.assert_called_once()

    def test_bridge_on_span_end_chain(self) -> None:
        """Bridge should map chain span_end to on_chain_end."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root(name="chain", run_type="chain")

        bridge.on_span_end(ctx, outputs={"result": "done"})

        handler.on_chain_end.assert_called_once()

    def test_bridge_on_span_error(self) -> None:
        """Bridge should map span_error to on_chain_error."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root(run_type="chain")
        err = RuntimeError("test")

        bridge.on_span_error(ctx, error=err)

        handler.on_chain_error.assert_called_once()

    def test_bridge_handler_error_is_caught(self) -> None:
        """Bridge should catch and log handler errors without re-raising."""
        handler = MagicMock()
        handler.on_chain_start.side_effect = RuntimeError("handler broke")
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root()

        # Should not raise
        bridge.on_span_start(ctx, inputs="x")

    def test_bridge_multiple_handlers(self) -> None:
        """Bridge should notify all handlers."""
        h1 = MagicMock()
        h2 = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[h1, h2])
        ctx = ExecutionContext.create_root()

        bridge.on_span_start(ctx, inputs="x")

        h1.on_chain_start.assert_called_once()
        h2.on_chain_start.assert_called_once()

    def test_bridge_empty_handlers(self) -> None:
        """Bridge with no handlers should be a no-op."""
        bridge = CallbackBridgeProvider(handlers=[])
        ctx = ExecutionContext.create_root()
        # Should not raise
        bridge.on_span_start(ctx, inputs="x")
        bridge.on_span_end(ctx, outputs="y")
        bridge.on_span_error(ctx, error=RuntimeError("z"))

    def test_bridge_log_event(self) -> None:
        """Bridge should translate log_event to on_text."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root()

        bridge.log_event("tool_selected", context=ctx, data={"tool": "calc"})

        handler.on_text.assert_called_once()
        call_args = handler.on_text.call_args
        assert "[tool_selected]" in call_args[0][0]

    def test_bridge_record_metric_is_noop(self) -> None:
        """Bridge record_metric should be a no-op (callbacks lack metrics)."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        ctx = ExecutionContext.create_root()

        bridge.record_metric("latency", 100.0, context=ctx)
        # No method should have been called on the handler for metrics
        handler.on_chain_start.assert_not_called()

    def test_bridge_parent_run_id_propagation(self) -> None:
        """Bridge should propagate parent_run_id from context."""
        handler = MagicMock()
        bridge = CallbackBridgeProvider(handlers=[handler])
        root = ExecutionContext.create_root()
        child = root.create_child(name="child", run_type="chain")

        bridge.on_span_start(child, inputs="x")

        call_kwargs = handler.on_chain_start.call_args[1]
        assert call_kwargs["parent_run_id"] is not None